# PHARMACY MANAGEMENT SYSTEM

## Complete Technical, UX and Execution Blueprint - Version 2.0

**Document type:** Internal blueprint for developers + stakeholders

**Product:** Offline-first pharmacy ERP with modular cloud, machine binding, AI invoice import

**Stack:** C# Desktop (WinForms or WPF) + SQL Server LocalDB/Express + ASP.NET Core Web API + future Mobile App

**Method:** Foundation first, then module by module, with reusable services and components

---

## TABLE OF CONTENTS

PART I - VISION & ARCHITECTURE

1. Executive Summary

2. System Architecture

3. Product Positioning, Plans & Pricing

PART II - SECURITY, IDENTITY & LICENSING

4. Pharmacy / User / Machine Security Model

5. Signup, Activation & First-Time Setup

6. Machine Binding & Auto Configuration

7. License, Subscription & Offline Renewal

8. Security Implementation Details

PART III - PRODUCT MODULES

9. Module-Based Product Scope

10. Medicine Master

11. Sales POS

12. Smart Invoice Import / AI Invoice Reader (NEW)

13. Hardware Integration

14. Compliance Pack (Pakistan)

PART IV - UX/UI SYSTEM

15. UX/UI Design System

16. Reusable UX Components

PART V - DATABASE & CLOUD

17. Database Blueprint

18. Cloud API & Admin Panel

19. Sync & Backup

PART VI - ROADMAP, AI & ENGAGEMENT

20. Development Roadmap

21. AI / Intelligence Layer

22. Customer Engagement

23. SaaS Business Layer

24. Quality Hardening

PART VII - STEP-BY-STEP EXECUTION GUIDE

25. Prerequisites & Environment Setup

26. Day-1 Bootstrap (Cursor Command)

27. Phase-by-Phase Execution Plan

28. Coding Conventions & Anti-Patterns

29. Testing Strategy

30. Release & Deployment

31. Team Workflow with Cursor

32. Risks & Mitigations

APPENDICES

A. All Database Tables Cheat Sheet

B. Module Flags & License Tier Map

C. Cursor Prompt Library

D. Glossary

E. Open Decisions for Stakeholder Discussion

F. Change Log v1 -> v2

---

# PART I - VISION & ARCHITECTURE

## 1. Executive Summary

This product is **not a simple pharmacy POS**. It is an **offline-first pharmacy ERP** for local pharmacies that need fast sales, purchases, stock, expiry, profit, and secure subscription control. One desktop installer serves every customer; modules (cloud backup, mobile reporting, WhatsApp reports, multi-branch, AI invoice import, advanced reports) are switched on/off per pharmacy via licensing.

**Core idea:** Desktop must work 100% offline for sales and store operations. Cloud API is only for license validation, backup, sync, admin control, mobile reporting, and AI invoice extraction.

**Positioning:**

- Fast offline pharmacy software with cloud backup, expiry alerts, narcotics register, cold-storage tracking, owner mobile reporting, and AI-driven invoice import.

- Built for shopkeepers who need speed, reliability, and low training time.

- SaaS model: Basic (offline) / Standard (cloud backup) / Premium (mobile + AI + WhatsApp + multi-branch).

**Success requirements:**

- Sales, purchase, stock, users, reports, backups all work without internet.

- Each user belongs to exactly one pharmacy. Each machine belongs to exactly one pharmacy. No public pharmacy list anywhere.

- Trial, expiry alerts, online validation, offline grace period, offline renewal codes.

- Premium, clean, fast, shortcut-driven UI for non-technical shopkeepers.

- Cloud API and mobile app planned from day one without forcing every customer to use them.

## 2. System Architecture

```

Desktop App (Offline First)

|

v

Local SQL Server Express / LocalDB

|

v

Background Sync Queue (optional, license-gated)

|

v

ASP.NET Core Web API (Cloud)

|

v

Cloud SQL Server Database

|

v

Admin Panel  +  Mobile Reporting App  +  AI Invoice OCR Service

```

**Solution projects:**

| Project | Purpose | Phase 1? |

|---|---|---|

| PMS.Desktop | Main offline desktop app | Build now |

| PMS.Core | Entities, DTOs, enums, interfaces, constants | Build now |

| PMS.Data | Repositories, DB helpers, unit-of-work, SQL scripts | Build now |

| PMS.Services | Business logic - auth, license, users, setup, modules | Build now |

| PMS.Security | Hashing, encryption, fingerprint, license signing, permissions | Build now |

| PMS.Sync | Sync queue, API client, retry logic | Foundation now, full sync later |

| PMS.Reporting | Report models, export helpers | Foundation now |

| PMS.Database | Versioned SQL scripts | Build now |

| PMS.Api | Cloud API | Placeholders now, implement after desktop |

| PMS.AdminPanel | Super admin portal | Plan now, build after API |

| Mobile App | Owner reporting + alerts | Later phase |

## 3. Product Positioning, Plans & Pricing

| Plan | Includes |

|---|---|

| Basic | Offline POS, purchases, medicines, stock, basic reports, local backup |

| Standard | Basic + cloud backup, advanced expiry alerts, advanced reports, Smart Invoice Import (offline OCR) |

| Premium | Standard + mobile app reporting, WhatsApp reports, multi-user/multi-branch, Cloud AI Invoice Reading, anomaly detection, sales forecasting |

---

# PART II - SECURITY, IDENTITY & LICENSING

## 4. Pharmacy / User / Machine Security Model

**Most important rule:** users never select a pharmacy from a public list. Pharmacy connection is done through controlled setup codes, admin login, machine registration, and license validation.

```

Pharmacy Account

|- Owner / Admin User

|- Staff Users

|- Licensed Machines

|- Module Settings

|- Local Database

|- Subscription / License

```

**Hard rules:**

- One user belongs to exactly one pharmacy.

- One machine belongs to exactly one pharmacy.

- Staff cannot create a pharmacy account.

- No pharmacy dropdown / visible list anywhere in UI.

- A machine must be registered before login is allowed; otherwise system shows the setup / activation screen.

- Pharmacy admin creates staff users from inside the desktop app.

- Super admin can activate / suspend / renew / change modules from the central admin panel.

**Identity tables:** `tbl_Pharmacies`, `tbl_PharmacyMachines`, `tbl_Users`, `tbl_Roles`, `tbl_Permissions`, `tbl_RolePermissions`, `tbl_AuditLogs`.

## 5. Signup, Activation & First-Time Setup

Open public signup is forbidden. Use **invite/code-based activation**.

**New pharmacy flow:**

1. You create the pharmacy in the Super Admin Panel.

2. System generates Pharmacy Code + Owner Setup Code.

3. Customer installs desktop app.

4. Customer enters Pharmacy Code + Setup Code.

5. System verifies via API (or mock service in Phase 1).

6. Local pharmacy record is created.

7. Current machine is auto-registered to that pharmacy.

8. Customer creates owner/admin username + password.

9. Trial/subscription license is created locally.

10. User is redirected to login -> dashboard.

**Phase 1 dev test values:**

- Pharmacy Code: `PHM-DEMO`

- Setup Code: `123456`

- Trial: 30 days

**Staff user flow:** Admin logs in -> Settings -> Users -> Add User -> assign role/permissions. Staff can only log in on machines registered to the same pharmacy.

## 6. Machine Binding & Auto Configuration

Use a **combined device fingerprint with tolerance** - never rely on a single hardware value.

| Signal | Use |

|---|---|

| Motherboard serial | Strong, may be missing |

| CPU ID | Useful, not always accessible |

| Disk serial | Good, can change if drive replaced |

| Windows Machine GUID | Useful OS-level signal |

| MAC Address | Weak alone, secondary |

| Machine Name + Windows User | Display + support |

**Auto-configure new machine (online):** install -> enter Pharmacy Code -> enter Admin username/password -> system checks subscription + machine limit -> register machine -> download settings + modules -> restore latest cloud backup if enabled -> ready.

**Machine replacement:** if limit reached -> "Replace existing machine" -> admin login -> show old machine names (NOT pharmacy list) -> deactivate old -> activate new.

**Offline new machine activation:** desktop shows New Machine Request Code -> customer sends to support -> super admin generates Offline Activation Code -> customer enters -> app validates signature offline -> machine registered locally.

**Admin fleet view (NEW v2):** super admin sees per-machine last sync, last login, OS version, app version, ability to remote-logout / deactivate.

## 7. License, Subscription & Offline Renewal

**Goals:** 15 or 30 day trial, alerts at 7/3/1 days + expired, controlled offline grace period, offline renewal via secure code, modules controlled from admin.

**License validation flow:**

```

App Start

-> Load encrypted local license

-> Validate signature

-> Check pharmacy + machine match

-> Check expiry + grace period

-> If internet, validate with API

-> Save updated modules locally

-> Allow / restrict access

```

**Offline renewal:** app shows Machine Code + Pharmacy Code -> customer sends -> super admin generates Renewal Code (PharmacyID + MachineID + NewExpiry + Modules + Signature) -> customer enters -> app validates offline -> license extended.

**NEW v2 additions:**

- Subscription auto-billing hooks (Stripe / local gateway).

- Suspend-on-failed-payment workflow.

- Reseller/agent commission tracking.

- Grace-period UX states clearly shown in top bar.

## 8. Security Implementation Details

**Passwords:**

- Never store plain. Use PBKDF2 / BCrypt / Argon2.

- Store `PasswordHash` + `PasswordSalt`.

- Account lockout after N failed attempts.

- Admin-driven password reset only (no public reset).

**Local license:**

- Encrypted license file + DB mirror for fast access.

- File contains PharmacyID, MachineID, Expiry, Modules, Signature.

- Track `LastValidUtc` + monotonic counter to detect clock rollback.

**Permission service:**

```

CanAccess(moduleKey, permissionKey)

-> Check user

-> Check role permissions

-> Check module enabled by license

-> Check machine active

-> Allow / Deny

```

**Audit events to track:** login success/failure, license activation/renewal, machine register/replace, user creation/role change, sale delete/return/discount change, stock adjustment, backup restore, invoice import + conversion.

**NEW v2:**

- 2FA for Owner role via WhatsApp/SMS OTP.

- Soft-delete + recycle bin (admin restore).

- Per-pharmacy password policy config.

---

# PART III - PRODUCT MODULES

## 9. Module-Based Product Scope

One installer, one codebase. Features are toggled by module flags + license + permissions.

| Module | Main Features | License-Controlled |

|---|---|---|

| Dashboard | Sales, profit, stock value, alerts, quick actions | Core |

| Sales POS | Barcode sale, search, invoice, returns, hold, narcotics | Core |

| Medicines | Master, generic, category, company, refrigerator, narcotics, printable | Core |

| Purchase | Supplier invoice, batch, expiry, bonus qty, price, payments | Core |

| Stock | Batch stock, short stock, expiry, adjustment, damaged | Core |

| Accounts | Expenses, cashbook, customer/supplier ledgers | Plan |

| Reports | Sales, purchase, profit, stock, expiry, narcotics, cashier | Plan |

| Backup | Local + auto + cloud | Cloud optional |

| Sync | Background sync queue, retry, logs | Online |

| Mobile Reporting | Owner app reports + alerts | Premium |

| WhatsApp Reports | Daily auto-report | Premium |

| **Smart Invoice Import** | OCR/AI invoice -> auto purchase entry | Standard+ |

| **Cloud AI Invoice Reading** | Online AI extraction (better accuracy) | Premium |

| Prescription Module | Image attach, OCR-to-cart | Premium |

| Drug Interactions | Allergy + interaction warnings | Premium |

| Refill Reminders | WhatsApp/SMS chronic-med reminders | Premium |

| Cold Chain Logging | Daily fridge temperature log | Standard+ |

| Drug Recall | Recall flag + customer-buyer list | Standard+ |

| Insurance / Panels | Panel master, copay, monthly billing | Premium |

| Home Delivery | Order intake + rider assignment | Premium |

| Loyalty Points | Points earn/redeem | Premium |

| Forecasting | Per-item sales forecast -> auto PO | Premium |

| Anomaly Detection | Pilferage detection signals | Premium |

| FBR POS [PK] | Tier-1 retailer FBR integration | Premium PK |

| Barcode Label Printing | Avery + roll printer | Standard+ |

| Shift Management | Open/close shift + cash variance | Standard+ |

## 10. Medicine Master

**Required fields:**

| Group | Fields |

|---|---|

| Basic | MedicineName, GenericName, Formula, Company, Category, Packing, Barcode |

| Pricing | PurchasePrice, SalePrice, RetailPrice, ProfitMargin, **MRP** [PK] |

| Stock rules | ReorderLevel, MinStock, MaxStock |

| Batch rules | BatchNo, ExpiryDate, ManufacturingDate (if needed) |

| Special | IsRefrigeratorItem, IsNarcoticsItem, IsPrintable, **Schedule (G/H/Controlled) [PK]**, **IsChronicMed**, **Synonyms (CSV)**, **InteractionGroupIds (CSV)**, **NameUrdu**, **PhotoPath** |

| Audit | SaveDate, SavedBy, UpdatedDate, UpdatedBy, IsActive, IsSynced, RecordGuid |

**Special-option behaviour:**

- Refrigerator item -> show cold-storage indicator on purchase/sale/stock; appears in refrigerator stock report.

- Narcotics item -> on sale, popup asks Doctor Name + Prescription Remarks; included in Narcotics Sale Report; audit log captures user + machine.

- Printable / Non-printable -> non-printable items save in sale but hidden from printed invoice if configured.

- Synonyms -> drives typo-tolerant search at POS and matching at Smart Invoice Import.

- Chronic med -> drives refill-reminder scheduling.

## 11. Sales POS

POS is the money screen. Fast for counter use, simple enough for a cashier to learn quickly.

**Layout:**

- Top: barcode/search + customer + payment shortcuts.

- Left: search results with stock, batch, expiry, price.

- Center: cart / invoice items.

- Right: summary panel - totals, discount, payment, action buttons.

- Bottom: keyboard shortcut bar.

**Keyboard shortcuts:**

| Key | Action |

|---|---|

| F1 | New Sale |

| F2 | Add / Select Customer |

| F4 | Hold Bill |

| F6 | Payment |

| F8 | Return Sale |

| F9 | Print Invoice |

| ESC | Cancel / Close popup |

| Ctrl+B | Focus barcode |

**POS rules:**

- Search by name, barcode, formula, generic, company, batch, **synonym**.

- Expired products in red; sale blocked by default.

- Near-expiry in orange with confirmation.

- Auto-select batch via FEFO (First Expiry First Out).

- Warn on stock shortage before saving.

- Allow hold + recall (multiple holds with names - NEW v2).

- Print invoice only after successful local save.

**NEW v2 additions:**

- Prescription image attach to sale.

- Drug interaction & customer allergy warnings.

- Generic substitute suggestion panel.

- Multi-payment split (Cash + JazzCash + Card on one bill) [PK].

- Customer-display screen support (secondary monitor).

- Discount approval workflow (cashier requests >X% -> manager PIN approves).

- E-receipt via WhatsApp / Email with QR.

- Lost-sale register (record asked-but-not-stocked items).

## 12. Smart Invoice Import / AI Invoice Reader (NEW MODULE)

### Goal

User uploads a supplier invoice image or PDF on the Purchase screen. System OCR/AI-extracts line items (product name, quantity, batch, expiry, purchase price, sale price, total). System matches each item against the medicine master and shows a colour-coded review grid:

- **Green** = exact match

- **Yellow** = partial match, needs user confirmation

- **Red** = no match

User confirms / re-links / creates new medicines from the screen. On final confirm, the system auto-creates a Purchase Invoice and updates batch stock - eliminating the biggest manual data-entry pain in pharmacy operations.

### Phase split

- **Phase 1 (Phase 3.5 in roadmap)**: build module structure, DB tables, service interfaces, DTOs, matching engine foundation, UI placeholder. Ship a `MockInvoiceExtractionService` that returns canned JSON so the rest of the pipeline (matching + review + conversion to purchase) works end-to-end without real OCR.

- **Phase 7**: plug in real extractors (`TesseractInvoiceExtractionService` offline, `CloudAIInvoiceExtractionService` online) without touching matching / review / conversion code.

### Module flags (in `tbl_ModuleSettings`)

- `EnableSmartInvoiceImport` - master on/off.

- `EnableCloudAIInvoiceReading` - online cloud AI vs offline-only OCR.

- `EnableAutoCreateMedicineFromImport` - admin-controlled gate on creating new medicines from the import screen (prevents staff from polluting master).

### License gating

- `SmartInvoiceImport` -> Standard / Premium.

- `CloudAIInvoiceReading` -> Premium only (consumes cloud AI credits).

### Database tables

`tbl_InvoiceImports` (header):

| Column | Type | Notes |

|---|---|---|

| Id | INT IDENTITY PK | |

| RecordGuid | UNIQUEIDENTIFIER | Sync key |

| PharmacyId | INT FK | |

| SupplierId | INT NULL FK | Resolved after extraction |

| SourceFileName | NVARCHAR(255) | |

| SourceFileType | NVARCHAR(20) | image / pdf |

| SourceFilePath | NVARCHAR(500) | Encrypted local store |

| SourceFileHash | NVARCHAR(64) | Dedupe |

| ExtractionEngine | NVARCHAR(30) | Mock / Tesseract / CloudAI |

| ExtractionStatus | NVARCHAR(20) | Pending / Extracting / Extracted / Reviewing / Confirmed / Converted / Failed / Cancelled |

| ExtractedAtUtc | DATETIME NULL | |

| RawExtractedJson | NVARCHAR(MAX) | Full AI response for audit |

| InvoiceNumberExtracted | NVARCHAR(50) | |

| InvoiceDateExtracted | DATE NULL | |

| SupplierNameExtracted | NVARCHAR(200) | |

| TotalAmountExtracted | DECIMAL(18,2) | |

| ConfidenceScore | INT | 0-100 |

| ConvertedToPurchaseId | INT NULL FK | tbl_Purchases |

| ReviewedBy | INT NULL FK | tbl_Users |

| ReviewedAtUtc | DATETIME NULL | |

| Notes | NVARCHAR(500) | |

| IsActive, SaveDate, SavedBy, UpdatedDate, UpdatedBy, IsSynced | std audit | |

`tbl_InvoiceImportItems` (lines):

| Column | Type | Notes |

|---|---|---|

| Id | INT IDENTITY PK | |

| RecordGuid | UNIQUEIDENTIFIER | |

| InvoiceImportId | INT FK | |

| LineNumber | INT | |

| ExtractedProductName | NVARCHAR(200) | |

| ExtractedPackSize | NVARCHAR(50) | |

| ExtractedBatchNo | NVARCHAR(50) | |

| ExtractedExpiryDate | DATE NULL | |

| ExtractedQuantity | DECIMAL(18,3) | |

| ExtractedBonusQuantity | DECIMAL(18,3) | |

| ExtractedPurchasePrice | DECIMAL(18,2) | |

| ExtractedSalePrice | DECIMAL(18,2) | |

| ExtractedDiscountPercent | DECIMAL(5,2) | |

| ExtractedTaxPercent | DECIMAL(5,2) | |

| ExtractedLineTotal | DECIMAL(18,2) | |

| MatchStatus | NVARCHAR(10) | Green / Yellow / Red |

| MatchScore | INT | 0-100 |

| MatchedMedicineId | INT NULL FK | After user confirm |

| SuggestedMedicineIdsJson | NVARCHAR(MAX) | Top-N candidates with scores |

| UserAction | NVARCHAR(30) | Confirmed / ManuallyLinked / NewMedicineCreated / Skipped |

| NewMedicinePayloadJson | NVARCHAR(MAX) | If user creates new |

| ReviewNotes | NVARCHAR(300) | |

| std audit fields | | |

### Service interfaces (PMS.Core / PMS.Services)

```csharp

public interface IInvoiceExtractionService {

Task<InvoiceExtractionResult> ExtractAsync(InvoiceFileRef file, CancellationToken ct);

}

// Implementations:

//   MockInvoiceExtractionService          (Phase 1 - returns canned JSON)

//   TesseractInvoiceExtractionService     (Phase 7 - offline OCR)

//   CloudAIInvoiceExtractionService       (Phase 7 - online via API)

public interface IInvoiceMatchingService {

Task<IReadOnlyList<InvoiceItemMatch>> MatchAsync(

IReadOnlyList<ExtractedInvoiceItem> items,

CancellationToken ct);

}

public interface IInvoiceImportService {

Task<InvoiceImport> CreateAsync(InvoiceFileRef file);

Task RunExtractionAsync(int importId);

Task RunMatchingAsync(int importId);

Task UpdateUserDecisionAsync(int importItemId, InvoiceItemReviewDecisionDto decision);

Task<int> ConvertToPurchaseAsync(int importId, ConvertToPurchaseRequestDto req);

Task CancelAsync(int importId, string reason);

}

public interface IInvoiceFileStore {

Task<string> SaveEncryptedAsync(Stream input, string fileName);

Task<Stream> OpenDecryptedAsync(string storedPath);

Task DeleteAsync(string storedPath);

}

```

### DTOs

`ExtractedInvoiceHeader`, `ExtractedInvoiceItem`, `InvoiceExtractionResult`, `InvoiceItemMatch` (with `MatchStatus` enum + suggestion list + score), `InvoiceImportReviewDto`, `InvoiceItemReviewDecisionDto`, `ConvertToPurchaseRequestDto`. All API-ready (same DTOs round-trip to cloud AI controller).

### Matching algorithm (concrete, not a stub)

1. Normalise extracted name: lowercase, strip pack-size suffixes (`10s`, `100ml`), strip punctuation.

2. Try exact `Medicine.Barcode` match -> Green.

3. Try exact normalised `Medicine.Name` -> Green.

4. Try exact match against `Medicine.Synonyms` -> Green.

5. Compute fuzzy similarity (Jaro-Winkler or Levenshtein-ratio) against name + generic + synonyms; pick top 5; best >= 0.95 -> Green; 0.60-0.94 -> Yellow with top-5 suggestions; else Red.

6. Bonus: if extracted batch matches an existing batch on a Yellow candidate, boost to Green.

### UI placeholder (PMS.Desktop -> Purchases -> "Smart Import")

- **Step 1 - Upload**: drag/drop image or PDF.

- **Step 2 - Extracting**: progress + cancel (instant in Phase 1 with Mock).

- **Step 3 - Review**: grid with colour rows (Green/Yellow/Red); for Yellow, dropdown of suggestions; for Red, inline "Search & Link" + "Create New Medicine"; header fields editable; confidence score visible.

- **Step 4 - Confirm**: system creates Purchase + batches + updates stock; redirects to created Purchase Invoice for final save/print.

### Audit & security

- Every extraction, decision, new-medicine creation, conversion writes to `tbl_AuditLogs` with `InvoiceImportId`.

- Source file kept encrypted via `IInvoiceFileStore`; deletable only by Owner.

### Sync

`tbl_InvoiceImports` and `tbl_InvoiceImportItems` participate in standard sync queue with `RecordGuid`. Cloud AI extraction is online-only; offline mode falls back to Tesseract or "manual fill".

### Why deferring real OCR is correct

Matching + review + conversion is **80% of the user-visible value** and is fully testable with mock data. OCR/AI is a swap-in implementation detail behind `IInvoiceExtractionService`.

## 13. Hardware Integration

Abstraction layer so drivers are swappable per pharmacy.

| Hardware | Use |

|---|---|

| ESC/POS thermal printer (TSP100, Epson) | Receipts |

| USB HID barcode scanner | POS + stock count |

| Cash drawer (RJ11 via printer) | Auto open on cash sale |

| Weighing scale | Loose syrups / creams |

| Customer pole / second display | Show items + total to customer |

| Label printer (Avery sheet + roll) | Repacked / loose-item barcodes |

Interface: `IReceiptPrinter`, `IBarcodeScanner`, `ICashDrawer`, `IWeighingScale`, `ICustomerDisplay`, `ILabelPrinter` - each with a `Null*` implementation as default so the app runs without hardware.

## 14. Compliance Pack [PK]

- **FBR POS Integration**: Tier-1 retailers must integrate. System obtains FBR invoice number and prints QR on receipt. Build hooks even if not every customer enables it.

- **DRAP / MRP compliance**: lock `SaleRetailPrice <= MRP`; override requires audit + reason.

- **Sales Tax / GST**: tax-inclusive vs exclusive items, exempt categories, NTN/STRN on invoice.

- **Narcotics register - government format**: auto-generate the legally required format for inspection.

- **Schedule G / H controlled drugs**: different prescription requirements per schedule.

---

# PART IV - UX/UI SYSTEM

## 15. UX/UI Design System

**Goal:** feels like a premium business system, not a cheap local POS. Owner should sense quality within 2 minutes of demo.

| Area | Direction |

|---|---|

| Top bar | Pharmacy name, user, date/time, online/offline, license, sync status |

| Sidebar | Dashboard, POS, Purchases, Stock, Medicines, Suppliers, Customers, Accounts, Reports, Settings |

| Cards | Clean KPI cards, soft shadow, clear numbers |

| Forms | Grouped sections, two-column layouts, searchable dropdowns, inline validation |

| Tables | Sticky headers, search, filters, export, color-coded statuses |

| Messages | Reusable success/error/warning, no technical jargon |

**Colors:**

| Purpose | Color |

|---|---|

| Primary | Dark Blue / Indigo |

| Success | Green |

| Warning | Orange |

| Danger | Red |

| Background | White / Light Gray |

| Text | Dark Slate |

**NEW v2:**

- Dark mode (night-shift counters).

- Touch / tablet POS layout variant.

- Multi-monitor (POS on screen 1, prescription / customer history on screen 2).

- Global Cmd-K command palette ("Add Medicine", "New Sale", "Today Profit").

- Urdu / RTL language pack.

- Customer-display layout for second monitor.

## 16. Reusable UX Components

- Message helper: `ShowSuccess`, `ShowError`, `ShowWarning`.

- Confirmation dialog helper.

- Loading overlay.

- Common card / panel style.

- Common button style.

- Common grid / table style.

- Empty-state component.

- Global search component.

---

# PART V - DATABASE & CLOUD

## 17. Database Blueprint

All tables prefixed `tbl_`. Standard audit fields on every table. **Every table gets `RecordGuid UNIQUEIDENTIFIER` from day one** (cheap now, painful later).

**Foundation:** `tbl_Pharmacies`, `tbl_PharmacyMachines`, `tbl_Users`, `tbl_Roles`, `tbl_Permissions`, `tbl_RolePermissions`, `tbl_LicenseInfo`, `tbl_ModuleSettings`, `tbl_SyncQueue`, `tbl_SyncLogs`, `tbl_AuditLogs`.

**Operational:** `tbl_Medicines`, `tbl_MedicineBatches`, `tbl_Suppliers`, `tbl_Purchases`, `tbl_PurchaseItems`, `tbl_Sales`, `tbl_SaleItems`, `tbl_SaleReturns`, `tbl_SaleReturnItems`, `tbl_StockAdjustments`, `tbl_Customers`, `tbl_Expenses`, `tbl_CustomerPayments`, `tbl_SupplierPayments`.

**Smart Import (NEW):** `tbl_InvoiceImports`, `tbl_InvoiceImportItems`.

**Compliance (NEW):** `tbl_TaxRates`, `tbl_FBRInvoiceMap` [PK].

**Engagement (NEW):** `tbl_Prescriptions`, `tbl_DrugInteractions`, `tbl_Allergies`, `tbl_RefillReminders`, `tbl_ColdChainLogs`, `tbl_Recalls`, `tbl_InsurancePanels`, `tbl_PanelClaims`, `tbl_DeliveryOrders`, `tbl_Riders`, `tbl_LoyaltyAccounts`, `tbl_LoyaltyTxns`, `tbl_Doctors`.

**Operational Quality (NEW):** `tbl_Shifts`, `tbl_CashDrawerCounts`, `tbl_StockTransfers`, `tbl_GRNs`, `tbl_PurchaseReturns`, `tbl_PurchaseOrders`, `tbl_PriceChangeHistory`, `tbl_LostSales`.

**Cross-cutting (NEW):** `tbl_FeatureFlags`, `tbl_SchemaVersion`, `tbl_RecycleBin`.

**Standard audit fields:**

```

Id            INT IDENTITY PRIMARY KEY

RecordGuid    UNIQUEIDENTIFIER NOT NULL DEFAULT NEWID()

IsActive      BIT

SaveDate      DATETIME

SavedBy       INT NULL

UpdatedDate   DATETIME NULL

UpdatedBy     INT NULL

IsSynced      BIT  -- where sync applies

```

## 18. Cloud API & Admin Panel

The API is **not required for normal offline sales**. It powers license validation, cloud backup, sync, admin module control, mobile reporting, and AI invoice extraction.

**Controllers:**

| Controller | Purpose |

|---|---|

| AuthController | Admin / user token auth |

| LicenseController | Validate, renew, update modules |

| MachineController | Register, replace, deactivate |

| SyncController | Receive / send sync queue |

| BackupController | Upload / download encrypted DB backups |

| ReportsController | Mobile dashboard reports |

| PharmacyController | Pharmacy profile + settings |

| **InvoiceImportController** | Cloud AI invoice extraction (gated by `EnableCloudAIInvoiceReading`) |

| FBRController [PK] | FBR invoice number + QR |

| WhatsAppController | Daily reports, OTP, refill reminders |

| PaymentGatewayController | Subscription billing |

| ResellerController | Agent/reseller commissions |

| SupportTicketController | In-app tickets + KB |

| TelemetryController | Anonymous usage + crash reports |

| FeatureFlagController | A/B + gradual rollout |

| PrescriptionController | Prescription image OCR |

| RecallController | Recall flag + customer-buyer lookup |

**Super Admin Panel features:**

- Create pharmacy + setup code.

- Manage subscription plan + expiry.

- Enable/disable any module per pharmacy.

- View registered machines; deactivate / replace.

- Generate offline renewal codes + offline machine activation codes.

- Monitor sync + backup status.

- Suspend pharmacy on overdue payment / misuse.

- Reseller / agent management + commission report.

- Churn-risk dashboard (last sync, last sale, login frequency per pharmacy).

## 19. Sync & Backup

**Sync rules:**

- Desktop saves locally first, always.

- Sync runs in background only if enabled and internet available.

- Failed sync stored in `tbl_SyncQueue` and retried.

- Each synced record carries `RecordGuid` (and `CloudId` once acknowledged) to avoid duplicates.

- Mobile app reads cloud data only.

- **Idempotency keys** on every cloud sync request from day one.

- Conflict resolution: last-write-wins by default; UI to inspect/override conflicts.

**Backup:**

| Type | Behavior |

|---|---|

| Manual local | User clicks Backup Now -> selects safe location |

| Auto local | Daily/weekly to configured folder |

| Cloud | Encrypted DB backup uploaded if module enabled |

| Restore | Admin password required, audit log written |

| **E2E encrypted backup (NEW)** | Customer-held key option - you can never read their data |

**Important offline rule:** if cloud backup is disabled, the app must NEVER show sync errors. Show "Local Only Mode" clearly, work normally.

---

# PART VI - ROADMAP, AI & ENGAGEMENT

## 20. Development Roadmap

| Phase | Goal |

|---|---|

| 1 | Foundation: solution structure, DB foundation, pharmacy setup (PHM-DEMO/123456), login, machine binding, license foundation, shell UI, dashboard placeholders, reusable UI components |

| 2 | Medicine + Stock foundation: master with refrigerator/narcotics/printable + Schedule + MRP + Synonyms + Chronic; batch-wise stock; short-stock + expiry alerts |

| 3 | Purchase: supplier, purchase invoice + items, batch, expiry, bonus qty, pricing, supplier payable |

| **3.5** | **Smart Invoice Import (foundation only)**: DB tables, services, DTOs, matching engine, 4-step UI wired to MockInvoiceExtractionService |

| 4 | Sales POS: barcode/search, cart, discount, payment, invoice, return, hold, narcotics workflow |

| 4.5 | Hardware Integration: thermal printer, scanner, cash drawer, scale, pole display, label printer |

| 5 | Reports + Accounts: daily sales, profit, purchase, stock, expiry, short-stock, ledgers, hourly heatmap, dead stock, GP%, aging, lost-sale register |

| 5.5 | Compliance Pack [PK]: FBR POS, DRAP MRP enforcement, narcotics register government format, GST/tax engine |

| 6 | Cloud API + Admin Panel + Mobile: license validation, cloud backup, mobile reporting, WhatsApp alerts, admin dashboard, reseller panel, in-app support, telemetry, auto-update, auto-billing |

| 6.5 | Engagement: loyalty points, refill reminders, home delivery, customer mobile app lite |

| **7** | **AI / Intelligence**: activates real OCR for Smart Invoice Import (Tesseract offline + Cloud AI online); sales forecasting; anomaly/pilferage detection; smart search with typo tolerance; OCR prescription -> cart; voice search |

## 21. AI / Intelligence Layer

- Sales forecasting per item per month (last 6-12 months) -> drives auto-PO.

- Anomaly / pilferage detection: unusual void %, return %, large discounts by cashier, after-hours sales.

- Smart search: typo tolerance + synonyms ("panadol", "panadole", "panadl" all match).

- OCR prescription -> cart pre-fill.

- Voice search for hands-busy cashier.

- AI invoice extraction (powers Smart Invoice Import in Phase 7).

## 22. Customer Engagement

- Customer mobile app (lite): browse history, request refill, see loyalty points, order home delivery.

- Home delivery: order intake (phone/WhatsApp/app), rider assignment, delivery status, COD reconciliation.

- Loyalty points: earn per Rs spent, redeem on next visit.

- Refill reminders for chronic meds via WhatsApp/SMS N days before due.

- Birthday + chronic-patient automated discount coupons.

- Health-camp / BP-Sugar checkup log.

## 23. SaaS Business Layer

- Reseller / agent panel + commission tracking.

- In-app support tickets + knowledge base.

- Anonymous telemetry + crash reporter.

- Auto-update with rollback + version pinning per pharmacy.

- Subscription auto-billing (Stripe / local gateway).

- Churn-risk dashboard (last sync, last backup, last sale per pharmacy).

- One-click "Export My Data" for customers.

## 24. Quality Hardening

- Multi-language: English + Urdu (RTL).

- 2FA for Owner / Super Admin.

- E2E encrypted cloud backup.

- Feature flags table separate from license modules.

- Comprehensive seed catalog: 1000+ common Pakistani medicines pre-loaded.

- Idempotency-everywhere rule (every cloud write).

- Soft-delete + recycle bin standard (no hard deletes).

- Time-zone + monotonic clock-tamper hardening.

---

# PART VII - STEP-BY-STEP EXECUTION GUIDE

## 25. Prerequisites & Environment Setup

**Install on every developer machine:**

| Tool | Version / Notes |

|---|---|

| Visual Studio 2022 | Community or higher |

| VS workloads | ".NET desktop development", "ASP.NET and web development", "Data storage and processing" |

| .NET SDK | .NET 8 LTS (recommended) |

| SQL Server | LocalDB (dev) + Express (production target) |

| SSMS | SQL Server Management Studio |

| Git | Latest |

| Cursor IDE | Latest |

| Postman / Insomnia | API testing |

**Recommended NuGet packages:**

| Package | Purpose |

|---|---|

| Dapper (or EF Core 8) | Data access |

| BCrypt.Net-Next | Password hashing |

| Serilog + Serilog.Sinks.File | Structured logging |

| FluentValidation | Input validation |

| AutoMapper | DTO mapping |

| Polly | Retry / resilience |

| Hangfire (optional) | Background jobs |

| RestSharp / HttpClient | API client |

| MaterialSkin.2 (WinForms) or ModernWpf (WPF) | UI styling |

| QuestPDF | Receipt + report PDFs |

**Folder layout:**

```

d:\PharmacyManagementSystem\

src\

PMS.Desktop\

PMS.Core\

PMS.Data\

PMS.Services\

PMS.Security\

PMS.Sync\

PMS.Reporting\

PMS.Database\         (versioned .sql files)

PMS.Api\              (placeholder)

docs\

tests\

```

## 26. Day-1 Bootstrap (Cursor Command)

Paste this into Cursor on day one:

```

You are building a professional offline-first Pharmacy Management System from scratch.

Build the FOUNDATION ONLY. Do not build pharmacy modules yet.

Technology: C# desktop app (.NET 8), SQL Server LocalDB/Express, future ASP.NET Core Web API,

future mobile app.

Create solution projects:

- PMS.Desktop, PMS.Core, PMS.Data, PMS.Services, PMS.Security,

PMS.Sync, PMS.Reporting, PMS.Database, PMS.Api (placeholder)

Core requirements:

1. Modular architecture: reusable services, repositories, helpers, UI components, permission checks.

2. SQL scripts for: tbl_Pharmacies, tbl_PharmacyMachines, tbl_Users, tbl_Roles, tbl_Permissions,

tbl_RolePermissions, tbl_LicenseInfo, tbl_ModuleSettings, tbl_SyncQueue, tbl_SyncLogs,

tbl_AuditLogs, tbl_FeatureFlags, tbl_SchemaVersion, tbl_RecycleBin.

Every table includes RecordGuid UNIQUEIDENTIFIER.

3. Implement: password hashing (BCrypt), encryption helper, device fingerprint service,

local encrypted license file, permission service, audit helper.

4. First-time setup screen using mock activation:

Pharmacy Code: PHM-DEMO   Setup Code: 123456

On success: create local pharmacy, register machine, create owner/admin, create 30-day trial.

5. Login screen: checks user pharmacy, registered machine, license status, permissions.

6. Modern desktop shell: top bar, sidebar, main content area, status bar.

7. Dashboard with cards: Today Sales, Today Profit, Stock Value, Low Stock, Near Expiry,

License Days Left.

8. Settings placeholder + "Coming Next" screen for unbuilt modules.

9. Placeholder API controllers: Auth, License, Machine, Sync, Backup, Reports.

10. Module flag stubs in tbl_ModuleSettings including:

EnableSmartInvoiceImport, EnableCloudAIInvoiceReading, EnableAutoCreateMedicineFromImport.

11. Professional UI/UX: clean spacing, modern cards, consistent indigo/green/orange/red,

clear messages, reusable controls.

Hard rules:

- Do NOT write business logic in UI events.

- Do NOT duplicate code.

- Build services and reuse them.

- Desktop must be offline-first.

- Future cloud and mobile must be supported by structure.

- After finishing, summarize how to run, test setup credentials, created scripts, next module.

```

## 27. Phase-by-Phase Execution Plan

For each phase: **Goal -> In-scope -> Out-of-scope -> DB tables -> Services -> Screens -> Cursor prompt -> Definition of Done -> Manual test checklist.**

### Phase 1 - Foundation

- **Goal**: secure shell + setup + login + dashboard.

- **In-scope**: solution structure; foundation tables; setup flow with PHM-DEMO/123456; login; machine binding; license foundation; shell UI; dashboard cards (placeholders); module flag stubs.

- **Out-of-scope**: medicines, sales, purchases, real reports, real sync.

- **Tables**: see Day-1 Bootstrap.

- **Services**: `IAuthService`, `IUserService`, `IPharmacyService`, `IMachineService`, `ILicenseService`, `IPermissionService`, `IAuditService`, `IPasswordHasher`, `IDeviceFingerprintService`, `IEncryptionService`.

- **Screens**: First-Time Setup, Login, Shell, Dashboard, Settings placeholder, Coming Next.

- **DoD**: setup with PHM-DEMO/123456 works; trial license created; login works only on registered machine; dashboard shows license days left; permissions can hide a menu item.

- **Manual test**: install fresh; complete setup; close+reopen; login; verify only registered machine can log in; verify license countdown.

### Phase 2 - Medicine + Stock Foundation

- **Goal**: medicine master with all special flags + batch-wise stock.

- **In-scope**: medicines CRUD; batches; reorder/min/max; refrigerator/narcotics/printable; Schedule [PK]; MRP [PK]; Synonyms; IsChronicMed; short-stock + expiry alerts.

- **Out-of-scope**: any sale or purchase logic.

- **Tables**: `tbl_Medicines`, `tbl_MedicineBatches`.

- **Services**: `IMedicineService`, `IBatchService`, `IStockAlertService`.

- **Screens**: Medicines list + add/edit; Batches; Stock Alerts.

- **DoD**: can add medicines with all flags; expired/near-expiry alerts visible on dashboard.

- **Manual test**: add 10 sample medicines (mix flags); add batches with future + past expiry; verify alerts.

### Phase 3 - Purchase Module

- **Goal**: manual purchase entry + supplier ledger.

- **In-scope**: suppliers CRUD; purchase invoice + items; batch creation from purchase; bonus qty; pricing; supplier payable.

- **Out-of-scope**: AI invoice import (next phase), GRN, purchase returns.

- **Tables**: `tbl_Suppliers`, `tbl_Purchases`, `tbl_PurchaseItems`, `tbl_SupplierPayments`.

- **Services**: `ISupplierService`, `IPurchaseService`, `ISupplierLedgerService`.

- **Screens**: Suppliers; New Purchase; Purchase List; Supplier Ledger.

- **DoD**: posting a purchase increases batch stock, creates supplier payable, writes audit.

### Phase 3.5 - Smart Invoice Import (Foundation)

- **Goal**: end-to-end pipeline working with MockInvoiceExtractionService.

- **In-scope**: tables + services + DTOs + matching engine + 4-step UI; encrypted file store; module flags.

- **Out-of-scope**: real OCR (Tesseract/Cloud AI - Phase 7).

- **Tables**: `tbl_InvoiceImports`, `tbl_InvoiceImportItems`.

- **Services**: `IInvoiceExtractionService` + Mock impl; `IInvoiceMatchingService`; `IInvoiceImportService`; `IInvoiceFileStore`.

- **Screens**: Smart Import wizard (Upload -> Extracting -> Review -> Confirm).

- **DoD**: upload sample file -> mock returns 5-10 items -> review grid shows green/yellow/red correctly -> confirm creates a Purchase + batches + stock movement -> audit logged.

- **Manual test**: prepare canned mock JSON with 1 exact match, 2 partial, 1 unknown; verify each gets correct color; link 1 manually; create 1 new medicine; confirm; verify resulting Purchase invoice and stock.

### Phase 4 - Sales POS

- **Goal**: fast counter sales.

- **In-scope**: barcode/search; cart; discount; payment (single method first); invoice print; return; hold (multiple); narcotics workflow with doctor remarks.

- **Out-of-scope**: split payment, JazzCash, prescription image, drug interactions (later).

- **Tables**: `tbl_Sales`, `tbl_SaleItems`, `tbl_SaleReturns`, `tbl_SaleReturnItems`, `tbl_Customers`, `tbl_CustomerPayments`.

- **Services**: `ISaleService`, `ISaleReturnService`, `ICustomerService`, `IInvoicePrintService`.

- **Screens**: POS, Hold list, Returns, Customer master.

- **DoD**: 60 sales/hour benchmark with shortcuts; FEFO works; expired blocked; near-expiry warns; narcotics requires doctor.

### Phase 4.5 - Hardware Integration

- **Goal**: real-world counter setup.

- **In-scope**: ESC/POS thermal printer; USB HID scanner; cash drawer; pole display; label printer.

- **Services**: `IReceiptPrinter`, `IBarcodeScanner`, `ICashDrawer`, `ICustomerDisplay`, `ILabelPrinter` (with Null impls).

- **DoD**: receipt prints on tested printer; scanner inputs into POS; drawer opens on cash sale.

### Phase 5 - Reports + Accounts

- **In-scope**: daily sales, profit, purchase, stock, expiry, short-stock, narcotics, cashier, customer/supplier ledger, expenses, cashbook, hourly heatmap, dead stock, GP%, aging, lost-sale register.

- **Tables**: `tbl_Expenses`, `tbl_StockAdjustments`, `tbl_LostSales`, `tbl_PriceChangeHistory`, `tbl_Shifts`, `tbl_CashDrawerCounts`.

- **Screens**: Reports hub; each report; Shift open/close; Cash count.

### Phase 5.5 - Compliance Pack [PK]

- **In-scope**: FBR POS hooks; DRAP MRP enforcement; narcotics register government format; GST/tax engine.

- **Tables**: `tbl_TaxRates`, `tbl_FBRInvoiceMap`.

- **Services**: `IFbrService`, `ITaxEngine`.

### Phase 6 - Cloud API + Admin Panel + Mobile + Engagement

- **In-scope**: license validation, cloud backup, sync, mobile reporting, WhatsApp daily reports, admin dashboard, reseller panel, in-app support, telemetry, auto-update, auto-billing, prescription module, cold-chain log, recall.

- **Tables**: engagement set + `tbl_Prescriptions`, `tbl_ColdChainLogs`, `tbl_Recalls`.

- **Services**: full controller list per Section 18.

### Phase 6.5 - Engagement

- **In-scope**: loyalty, refill reminders, home delivery, customer mobile app lite, panels/insurance.

- **Tables**: `tbl_LoyaltyAccounts`, `tbl_LoyaltyTxns`, `tbl_RefillReminders`, `tbl_DeliveryOrders`, `tbl_Riders`, `tbl_Doctors`, `tbl_InsurancePanels`, `tbl_PanelClaims`.

### Phase 7 - AI / Intelligence

- **In-scope**: real OCR for Smart Invoice Import (Tesseract offline + Cloud AI online); sales forecasting; anomaly/pilferage detection; smart search; OCR prescription; voice search.

- **Implementation rule**: only swap-in implementations behind existing interfaces; no schema changes required for invoice import.

## 28. Coding Conventions & Anti-Patterns

**Do:**

- Layered architecture: UI -> Service -> Repository -> DB. UI never touches DB.

- Every table prefixed `tbl_` and includes standard audit + `RecordGuid`.

- Audit on every mutation.

- Soft-delete by default (set `IsActive = 0`); admin recycle bin restores.

- Reusable message helpers, dialogs, grids, buttons.

- Versioned schema via `tbl_SchemaVersion` and numbered SQL files (`001_init.sql`, `002_medicines.sql`, ...).

- DTOs in `PMS.Core` shared between desktop and API.

**Don't:**

- No business logic inside event handlers.

- No duplicated SQL across screens.

- No hard-coded pharmacy IDs in UI.

- No screen bypasses permission + license checks.

- No technical jargon in user-facing messages.

- No skipping phases - foundation must be stable before next module.

## 29. Testing Strategy

| Type | What | Tool |

|---|---|---|

| Unit | Services + matching algorithm + license signing | xUnit + Moq |

| Integration | Repositories against LocalDB | xUnit + Respawn |

| Manual | POS flow, Smart Import review, install/uninstall | Test checklist per phase |

| Smoke | Bootstrap + login + dashboard load | Run before every commit |

**Seed data:** 1000+ common Pakistani medicines + 5 sample suppliers + 10 sample customers + 1 demo pharmacy (PHM-DEMO).

## 30. Release & Deployment

- **Installer**: Inno Setup (simpler) or MSIX (modern).

- **Code signing**: purchase a signing certificate (DigiCert / Sectigo).

- **Auto-update**: in-app updater pulls from your server; supports rollback; per-pharmacy version pin from admin panel.

- **Customer onboarding checklist**:

1. You create pharmacy in Super Admin Panel -> get Pharmacy Code + Setup Code.

2. Send installer link + codes to customer.

3. Customer installs -> enters codes -> 30-day trial starts.

4. Customer creates owner user -> ready.

5. Day 23: payment reminder. Day 30: trial expires -> grace period.

## 31. Team Workflow with Cursor

- Use **Plan mode** to design before each phase; **Agent mode** to implement.

- Maintain `.cursor/rules/` with project-wide rules (e.g. naming, tbl_ prefix, no hard deletes, audit-on-mutation).

- Suggested rules entries:

- "Every new table must include `RecordGuid UNIQUEIDENTIFIER`."

- "UI event handlers must call services, never repositories or DbContext directly."

- "Every mutation must call `IAuditService.Log(...)`."

- "Every screen behind permission check via `IPermissionService.CanAccess(...)`."

- Reuse the prompt library in Appendix C for consistency.

## 32. Risks & Mitigations

| # | Risk | Mitigation |

|---|---|---|

| 1 | AI invoice extraction accuracy | Mock-first design; user reviews every line; confidence score visible; fallback to manual fill |

| 2 | FBR API changes [PK] | Isolate FBR logic behind `IFbrService`; version-aware adapter |

| 3 | Machine fingerprint drift | Combined signal with tolerance; admin can replace machine |

| 4 | Sync conflicts | RecordGuid + idempotency keys + last-write-wins UI |

| 5 | License circumvention | Encrypted file + signature + monotonic clock counter + cloud cross-check |

| 6 | Cloud OCR cost per invoice | Tier-gated (Premium); per-month cap with alert |

| 7 | Tablet/touch UX gaps | Dedicated touch layout variant in Phase 4 |

| 8 | Slow POS at high volume | Indexed search; batch FEFO precomputed; in-memory medicine cache |

| 9 | Customer data loss | Auto local backup default ON; cloud E2E backup option |

| 10 | Scope creep | Strict phase gate - DoD must pass before next phase starts |

---

# APPENDICES

## Appendix A - All Database Tables Cheat Sheet

| Table | Purpose |

|---|---|

| tbl_Allergies | Customer allergies for warnings |

| tbl_AuditLogs | Security + data audit trail |

| tbl_CashDrawerCounts | Open/close shift cash count |

| tbl_ColdChainLogs | Daily fridge temperature |

| tbl_Customers | Customer master |

| tbl_CustomerPayments | Customer credit payments |

| tbl_DeliveryOrders | Home delivery orders |

| tbl_Doctors | Prescribing doctor master |

| tbl_DrugInteractions | Interaction groups |

| tbl_Expenses | Shop expenses |

| tbl_FBRInvoiceMap [PK] | FBR invoice number map |

| tbl_FeatureFlags | A/B + gradual rollout flags |

| tbl_GRNs | Goods received notes |

| tbl_InsurancePanels | Panel master |

| tbl_InvoiceImports | Smart Invoice Import header |

| tbl_InvoiceImportItems | Smart Invoice Import lines |

| tbl_LicenseInfo | Local license state |

| tbl_LostSales | Asked-but-not-stocked register |

| tbl_LoyaltyAccounts | Loyalty member accounts |

| tbl_LoyaltyTxns | Loyalty transactions |

| tbl_MedicineBatches | Batch-wise stock |

| tbl_Medicines | Medicine master |

| tbl_ModuleSettings | Per-pharmacy module flags |

| tbl_PanelClaims | Panel monthly claims |

| tbl_Permissions | Permission keys |

| tbl_Pharmacies | Customer pharmacy profile |

| tbl_PharmacyMachines | Registered devices |

| tbl_PriceChangeHistory | Price change audit |

| tbl_Prescriptions | Prescription images |

| tbl_PurchaseItems | Purchase invoice lines |

| tbl_PurchaseOrders | Auto-PO generated orders |

| tbl_PurchaseReturns | Debit notes |

| tbl_Purchases | Purchase invoice header |

| tbl_RecycleBin | Soft-deleted records |

| tbl_Recalls | Drug recall flags |

| tbl_RefillReminders | Chronic refill schedules |

| tbl_Riders | Delivery riders |

| tbl_Roles | Role definitions |

| tbl_RolePermissions | Role -> permission mapping |

| tbl_SaleItems | Sale lines |

| tbl_SaleReturnItems | Return lines |

| tbl_SaleReturns | Return header |

| tbl_Sales | Sale header |

| tbl_SchemaVersion | DB migration tracker |

| tbl_Shifts | Open/close shift |

| tbl_StockAdjustments | Manual adjustments |

| tbl_StockTransfers | Branch transfers |

| tbl_Suppliers | Supplier master |

| tbl_SupplierPayments | Supplier payable |

| tbl_SyncLogs | Sync history |

| tbl_SyncQueue | Pending sync ops |

| tbl_TaxRates | Tax rate master |

| tbl_Users | User accounts |

## Appendix B - Module Flags & License Tier Map

| Flag | Basic | Standard | Premium |

|---|:---:|:---:|:---:|

| Core POS / Purchases / Stock / Medicines | YES | YES | YES |

| Local Backup | YES | YES | YES |

| Cloud Backup | - | YES | YES |

| Advanced Reports | - | YES | YES |

| EnableSmartInvoiceImport | - | YES (offline OCR) | YES |

| EnableCloudAIInvoiceReading | - | - | YES |

| EnableAutoCreateMedicineFromImport | - | YES (admin opt-in) | YES |

| Cold Chain Log | - | YES | YES |

| Drug Recall | - | YES | YES |

| Barcode Label Printing | - | YES | YES |

| Shift Management | - | YES | YES |

| Mobile App Reporting | - | - | YES |

| WhatsApp Reports | - | - | YES |

| Multi-Branch | - | - | YES |

| Drug Interactions | - | - | YES |

| Refill Reminders | - | - | YES |

| Insurance Panels | - | - | YES |

| Home Delivery | - | - | YES |

| Loyalty Points | - | - | YES |

| Sales Forecasting | - | - | YES |

| Anomaly Detection | - | - | YES |

| Prescription OCR -> Cart | - | - | YES |

| FBR POS [PK] | - | - | YES |

## Appendix C - Cursor Prompt Library

**Phase 2 prompt:** "Build the Medicine Master + Batch Stock module for the Pharmacy Management System foundation. Include all special flags (refrigerator, narcotics, printable, Schedule G/H, MRP, Synonyms, IsChronicMed). Add tbl_Medicines and tbl_MedicineBatches with RecordGuid. Implement IMedicineService, IBatchService, IStockAlertService. Build screens for medicines list, add/edit, batches, stock alerts. Wire dashboard alerts (low stock, near expiry, expired). Reuse existing UI components, message helpers, and permission service. Do NOT touch sales or purchases yet."

**Phase 3.5 prompt (Smart Invoice Import):** "Build the Smart Invoice Import / AI Invoice Reader module FOUNDATION for the Pharmacy Management System. Do NOT implement real OCR yet. Create tables tbl_InvoiceImports and tbl_InvoiceImportItems exactly as specified in section 12 of the blueprint. Create interfaces IInvoiceExtractionService (with MockInvoiceExtractionService implementation that returns canned JSON), IInvoiceMatchingService (with the Green/Yellow/Red algorithm using barcode -> exact name -> synonyms -> Jaro-Winkler fuzzy match), IInvoiceImportService orchestrator, IInvoiceFileStore (encrypted local storage). Create DTOs as listed in section 12. Build the 4-step wizard UI (Upload -> Extracting -> Review with colored grid -> Confirm). On final confirm, call existing IPurchaseService to create a Purchase + batches + stock movement. Audit every step via IAuditService. Add module flags EnableSmartInvoiceImport, EnableCloudAIInvoiceReading, EnableAutoCreateMedicineFromImport to tbl_ModuleSettings. Do NOT touch other modules."

(Replicate similar templates for each subsequent phase.)

## Appendix D - Glossary

- **FEFO**: First Expiry, First Out - batch selection rule.

- **FBR**: Federal Board of Revenue (Pakistan tax authority).

- **DRAP**: Drug Regulatory Authority of Pakistan.

- **MRP**: Maximum Retail Price (regulated price ceiling).

- **GRN**: Goods Received Note - acknowledges physical receipt of goods.

- **GP%**: Gross Profit percentage.

- **RecordGuid**: stable global identifier on every row, enables sync without duplicates.

- **OCR**: Optical Character Recognition.

- **PHM-DEMO / 123456**: dev test pharmacy code + setup code.

## Appendix E - Open Decisions for Stakeholder Discussion

Bring these to the team meeting and decide before Phase 1 finishes:

1. **Multi-branch in MVP?** YES adds branch_id to most tables now (cheap). NO is fine, but adding later is painful.

2. **Customer mobile app - YES/NO/Later?** Affects Phase 6.5 scope.

3. **FBR POS - mandatory or optional?** Decides if Phase 5.5 is on critical path.

4. **OCR engine for Phase 7?** Tesseract only (free, lower accuracy) vs Cloud AI (paid, better) vs both?

5. **WPF vs WinForms vs WinUI 3 for Desktop?** Affects look-and-feel and dev velocity.

6. **EF Core or Dapper?** EF Core = faster CRUD, more magic. Dapper = control + performance.

7. **Pricing for Basic / Standard / Premium?** Decides reseller commission economics.

8. **Reseller / agent program - YES/NO?** Decides Phase 6 scope.

9. **End-to-end encrypted backup - default ON or opt-in?** Affects "I forgot my key" support load.

10. **Pakistan only or international from day one?** Affects how many `[PK]` items become hard-coded.

## Appendix F - Change Log v1 -> v2

| Area | v1 | v2 |

|---|---|---|

| Sections | 19 | 32 + 6 appendices |

| Modules | 11 | 24 (added Smart Invoice Import, Prescription, Drug Interactions, Refill Reminders, Cold Chain, Recall, Panels, Home Delivery, Loyalty, Forecasting, Anomaly, FBR PK, Label Print, Shift Mgmt) |

| Tables | 25 | 51 (added 26 new) |

| Phases | 6 | 11 (added 3.5, 4.5, 5.5, 6.5, 7) |

| Compliance | not addressed | Pakistan pack [PK] (FBR, DRAP MRP, GST, narcotics register) |

| AI | not addressed | Phase 7 with concrete plan + interfaces |

| Hardware | mentioned | Dedicated section + interfaces |

| Engagement | mentioned (WhatsApp) | Loyalty + Refill + Delivery + Customer App |

| SaaS biz | not addressed | Reseller, telemetry, auto-update, auto-billing, churn dashboard |

| Quality | basic audit | 2FA, soft-delete, recycle bin, feature flags, E2E backup, RecordGuid everywhere, schema versioning |

| Execution Guide | missing | Part VII - 8 chapters covering setup -> phases -> testing -> release |

---

**End of Blueprint v2.0.**